# Project Planning

| DATE | 02 JULY 2026 |
| --- | --- |
| TEAM ID |  |
| PROJECT NAME | A Comprehensive Measure of Well-Being: Human Development Index (HDI) Predictor |
| MAXIMUM MARKS | 5 MARKS |

## 1. Overview

The Project Planning document outlines the project schedule, development phases, sprint breakdowns, and risk assessments. It serves as a guide to ensure timely delivery of all project milestones and functional features.

---

## 2. Project Timeline

The development cycle is organized into eight distinct phases:

| Phase | Task Description | Planned Duration | Start Day | End Day | Status |
| --- | --- | --- | --- | --- | --- |
| **Phase 1** | Brainstorming & Ideation | 1 Day | Day 1 | Day 1 | ✅ Complete |
| **Phase 2** | Requirement Analysis | 1 Day | Day 1 | Day 2 | ✅ Complete |
| **Phase 3** | Project Design Phase | 1 Day | Day 2 | Day 3 | ✅ Complete |
| **Phase 4** | Project Planning Phase | 1 Day | Day 3 | Day 3 | ✅ Complete |
| **Phase 5** | Project Development Phase | 4 Days | Day 3 | Day 7 | ✅ Complete |
| **Phase 6** | Project Testing | 1 Day | Day 7 | Day 8 | ✅ Complete |
| **Phase 7** | Project Documentation | 1 Day | Day 8 | Day 9 | ✅ Complete |
| **Phase 8** | Project Demonstration | 1 Day | Day 9 | Day 10 | ✅ Complete |

---

## 3. Sprint Breakdown

The project was executed in four sprints:

### Sprint 1: Conception & Foundation (Days 1–3)

Goals: Define project scope, target personas, and design the system architecture.

Tasks:

Define problem statements and empathy maps.

Complete customer journey and data flow mapping.

Design the database schema and choose the technology stack.

Set up the directory structure and Python virtual environment.

### Sprint 2: Core Development & Model Training (Days 3–6)

Goals: Develop the data cleaning, model training, and application backend routes.

Tasks:

Implement data loading and preprocessing routines.

Train, evaluate, and serialize the Linear Regression model.

Create backend router endpoints using Flask.

Build HTML validation forms for development indicators.

Implement the tier classification and insights engine.

### Sprint 3: Visual Polish & User Interface (Days 6–7)

Goals: Apply design styling and visual enhancements to the frontend.

Tasks:

Create the custom CSS style sheet using dark-mode glassmorphism.

Implement dynamic badges and visual gauges for predicted scores.

Ensure layout responsiveness across all screen sizes.

Add micro-animations and transitions to forms and cards.

### Sprint 4: Quality Assurance & Delivery (Days 7–10)

Goals: Conduct model evaluation, user testing, and complete documentation.

Tasks:

Execute functional tests on predicted scores and boundary conditions.

Conduct user acceptance testing (UAT).

Draft SDLC reports and convert files to editable Word formats.

---

## 4. Risk Assessment & Mitigation

| Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| **Model Underfitting** | Medium | High | Select the most relevant features (EYS, MYS, Life Exp) and evaluate regression metrics. |
| **Small Dataset (200 records)** | Medium | Medium | Use cross-validation during model training and perform boundary value validation. |
| **PowerShell Activation Policy Block** | High | Low | Provide activation instructions with set policy commands (`RemoteSigned`). |
| **Path Resolution Failures** | Medium | High | Use absolute path resolution (`os.path.abspath`) in the application file structure. |
| **Git Push Denial (403 Forbidden)** | High | Medium | Configure personal repositories as remotes and push to user forks. |

---

## 5. Resource Allocation

Personnel: One Full-Stack Developer / Data Scientist.

Tools: Python 3.12, PyCharm, Git, and Windows Command Line.

Deployment: Local Flask development server.